# Daily Standup Meeting

| Project Name TV Schedule System | Group Name: Lofe |
| --- | --- |
| Sprint Number: 1 | Date and Time: 17 Febaury 2026 |

List of attendance:

- Name:	Veedoorsingh Gopal						Attended? YES

- Name:	Khrisvin Nepaulsingh						Attended? YES

- Name:	Pranay Poheith						              Attended? YES

- Name:	Mehdi Bhoyroo						              Attended? YES

- Name:	Navneet Sookraz						Attended? YES

Project Progress:

Team Member (1): Name: Veedoorsingh Gopal (Secretary)

- What did you accomplish yesterday?

Answer: Set up the meeting minute format, recorded team roles, and organised the shared folder for project management documents.

- What will you do today?

Answer: Prepare the first meeting minutes and update the GitHub project board with the team's initial tasks.

- What obstacles are impeding your progress?

Answer:  No major blockers. Waiting for final confirmation of the detailed task split from the team leader.

Team Member (2): Name: Khrisvin Nepaulsingh (Team Leader)

- What did you accomplish yesterday?

Answer: Led the discussion, reviewed the coursework requirements, and divided the initial tasks among team members.

- What will you do today?

Answer: Finalise the sprint backlog and confirm the main features for the TV Schedule System.

- What obstacles are impeding your progress?

Answer: The project scope was broad at first, so the team needed time to agree on priorities.

Team Member (3): Name: Pranay Poheith (Tester

- What did you accomplish yesterday?

Answer: Reviewed the coursework testing requirement and listed the kinds of unit and functional tests that would be needed later.

- What will you do today?

Answer: Draft test ideas for schedule creation, channel search, and programme validation.

- What obstacles are impeding your progress?

Answer: waiting for the developers to finish the first script to be able to do the testing

Team Member (4): Name: Mehdi Bhoyroo (Developer)

- What did you accomplish yesterday?

Answer: Created the initial solution structure and started planning the main classes for schedules, channels, programmes, and users.

- What will you do today?

Answer: Implement the core model classes

- What obstacles are impeding your progress?

Answer: so far haven’t encounter any issues.

Team Member (5): Name: Navneet Sookraz (Developer)

- What did you accomplish yesterday?

Answer:  Reviewed possible storage options and helped map the user flow for adding, editing, and viewing schedules

- What will you do today?

Answer: Support the class design and start building the ScheduleManager logic.

- What obstacles are impeding your progress?

Answer: Some uncertainty remained about whether the first storage idea would be practical for the final implementation.

“Alone we can do so little; together we can do so much.” – Helen Keller