# Daily Standup Meeting

| Project Name TV Schedule System | Group Name: lofe |
| --- | --- |
| Sprint Number:3 | Date and Time: 3 March 2026, 09:00-09:15 |

List of attendance:

- Name:	Veedoorsingh Gopal						Attended? YES

- Name:	Khrisvin Nepaulsingh						Attended? YES

- Name:	Pranay Poheith						              Attended? YES

- Name:	Mehdi Bhoyroo						              Attended? YES

- Name:	Navneet Sookraz						Attended? YES

Project Progress:

Team Member (1): Name: Veedoorsingh Gopal (Secretary)

- What did you accomplish yesterday?

Answer: Documented the design discussion and updated the task tracker after the technical meeting

- What will you do today?

Answer: Record the agreed design changes and prepare notes for the next standup.

- What obstacles are impeding your progress?

Answer: No blocker.

Team Member (2): Name: Khrisvin Nepaulsingh (Team Leader)

- What did you accomplish yesterday?

Answer: Led a design review and the team agreed to replace the earlier AVL-based idea with hash table.

- What will you do today?

Answer: Make sure the revised plan is reflected in the backlog and report notes.

- What obstacles are impeding your progress?

Answer: Changing the storage approach meant some earlier planning had to be revised.

Team Member (3): Name: Pranay Poheith (Tester)

- What did you accomplish yesterday?

Answer: Updated the testing checklist to match the revised implementation plan.

- What will you do today?

Answer: Prepare sample scenarios for search, duplicate prevention, and invalid time entries.

- What obstacles are impeding your progress?

Answer: Some tests depend on the updated storage logic being completed first.

Team Member (4): Name: Mehdi Bhoyroo (Developer)

- What did you accomplish yesterday?

Answer: Refactored part of the backend to remove the earlier storage idea and adapt the classes to the simpler structure.

- What will you do today?

Answer: Finish the updated backend methods and reduce unnecessary complexity.

- What obstacles are impeding your progress?

Answer: Refactoring took extra time because some earlier code had to be rewritten.

Team Member (5): Name: Navneet Sookraz (Developer)

- What did you accomplish yesterday?

Answer: Worked with Mehdi to adjust the schedule processing logic and remove code that no longer matched the agreed design.

- What will you do today?

Answer: Complete validation and retrieval methods using the revised approach.

- What obstacles are impeding your progress?

Answer: The team needed to make sure that the new approach still met the coursework requirement clearly.

“Alone we can do so little; together we can do so much.” – Helen Keller