# Daily Standup Meeting

| Project Name TV Schedule System | Group Name: lofe |
| --- | --- |
| Sprint Number: 2 | Date and Time: 24 febaury 2026 |

List of attendance:

- Name:	Veedoorsingh Gopal						Attended? YES

- Name:	Khrisvin Nepaulsingh						Attended? YES

- Name:	Pranay Poheith						              Attended? YES

- Name:	Mehdi Bhoyroo						              Attended? YES

- Name:	Navneet Sookraz						Attended? YES

Project Progress:

Team Member (1): Name: Veedoorsingh Gopal (Secretary)

- What did you accomplish yesterday?

Answer: Completed the first minutes, updated attendance, and organised the shared notes for the sprint backlog.

- What will you do today?

Answer: Track task updates and keep a clean record of team decisions.

- What obstacles are impeding your progress?

Answer: No blocker.

Team Member (2): Name: Khrisvin Nepaulsingh (Team Leader)

- What did you accomplish yesterday?

Answer: Confirmed the core system features: add schedule, manage channels, search programmes, and display timetable information.

- What will you do today?

Answer: Review development progress and make sure each member is working on tasks linked to the coursework.

- What obstacles are impeding your progress?

Answer: No blockers.

Team Member (3): Name: Pranay Poheith (Tester)

- What did you accomplish yesterday?

Answer: Prepared a first list of expected test cases for valid and invalid inputs.

- What will you do today?

Answer: Turn those ideas into a simple testing checklist for the developers.

- What obstacles are impeding your progress?

Answer: No blockers

Team Member (4): Name: Mehdi Bhoyroo (Developer)

- What did you accomplish yesterday?

Answer: Implemented the initial model classes and began connecting them to the ScheduleManager.

- What will you do today?

Answer: Continue coding the methods for creating and updating schedules.

- What obstacles are impeding your progress?

Answer: A few methods needed changes after the team refined the requirements.

Team Member (5): Name: Navneet Sookraz (Developer)

- What did you accomplish yesterday?

Answer: Started coding the service logic for schedule validation and worked on method planning with Mehdi.

- What will you do today?

Answer: Help complete the scheduling functions and prepare for user interface integration.

- What obstacles are impeding your progress?

Answer: Need clearer agreement on how the storage component should behave for search operations.

“Alone we can do so little; together we can do so much.” – Helen Keller