# Daily Standup Meeting

| Project Name TV Schedule System | Group Name: lofe |
| --- | --- |
| Sprint Number: 8 | Date and Time: 31 March 2026, 09:00-09:15 |

List of attendance:

- Name:	Veedoorsingh Gopal						Attended? YES

- Name:	Khrisvin Nepaulsingh						Attended? YES

- Name:	Pranay Poheith						              Attended? YES

- Name:	Mehdi Bhoyroo						              Attended? YES

- Name:	Navneet Sookraz						Attended? YES

Project Progress:

Team Member (1): Name: Veedoorsingh Gopal (Secretary)

- What did you accomplish yesterday?

Answer: Prepared the updated meeting file set and started organising notes that could support the final report conclusion and reflection.

- What will you do today?

Answer: Continue documenting completed milestones and store all evidence neatly in the repository.

- What obstacles are impeding your progress?

Answer: No blocker.

Team Member (2): Name: Khrisvin Nepaulsingh (Team Leader)

- What did you accomplish yesterday?

Answer: Started drafting the report structure and linked sections to the work completed by the team.

- What will you do today?

Answer: Coordinate the remaining coding tasks and begin preparing points for the demo video.

- What obstacles are impeding your progress?

Answer: Coordinate the remaining coding tasks and begin preparing points for the demo video.

Team Member (3): Name: Pranay Poheith (Tester)

- What did you accomplish yesterday?

Answer: Finalised the main testing table and verified the behaviour of completed functions against expected results.

- What will you do today?

Answer: Prepare concise testing notes for inclusion in the report.

- What obstacles are impeding your progress?

Answer: A few cosmetic interface issues remained, but they did not stop feature testing.

Team Member (4): Name: Mehdi Bhoyroo (Developer)

- What did you accomplish yesterday?

Answer: Polished the main system flow and improved code readability before final review.

- What will you do today?

Answer: Support final bug fixing and help prepare the code walkthrough for the demonstration.

- What obstacles are impeding your progress?

Answer: No blocker.

Team Member (5): Name: Navneet Sookraz (Developer)

- What did you accomplish yesterday?

Answer: Completed the remaining data handling tasks and reviewed the search output for accuracy.

- What will you do today?

Answer: Assist with final integration checks and repository cleanup.

- What obstacles are impeding your progress?

Answer: Need one final joint check with the tester.

“Alone we can do so little; together we can do so much.” – Helen Keller