# Daily Standup Meeting

| Project Name TV Schedule System | Group Name: lofe |
| --- | --- |
| Sprint Number: 5 | Date and Time: 10 March, 09:00-09:15 |

List of attendance:

- Name:	Veedoorsingh Gopal						Attended? YES

- Name:	Khrisvin Nepaulsingh						Attended? YES

- Name:	Pranay Poheith						              Attended? YES

- Name:	Mehdi Bhoyroo						              Attended? YES

- Name:	Navneet Sookraz						Attended? YES

Project Progress:

Team Member (1): Name: Veedoorsingh Gopal (Secretary)

- What did you accomplish yesterday?

Answer: Compiled the first sprint documentation and updated the attendance and action log.

- What will you do today?

Answer: Prepare a clean summary of sprint 1 outcomes for the Github repository.

- What obstacles are impeding your progress?

Answer: No blocker.

Team Member (2): Name: Khrisvin Nepaulsingh (Team Leader)

- What did you accomplish yesterday?

Answer: Reviewed sprint 1 progress and confirmed that the team had a working core structure for the system.

- What will you do today?

Answer: Begin sprint 2 planning with focus on search, database handling, testing, and report preparation.

- What obstacles are impeding your progress?

Answer: Need to keep documentation updated alongside coding.

Team Member (3): Name: Pranay Poheith (Tester)

- What did you accomplish yesterday?

Answer: Drafted test cases for schedule creation, search results, and invalid data handling.

- What will you do today?

Answer: Execute the first round of manual checks on completed features.

- What obstacles are impeding your progress?

Answer: Testing is slower when the interface changes during development.

Team Member (4): Name: Mehdi Bhoyroo (Developer)

- What did you accomplish yesterday?

Answer: Finished a basic working version of schedule creation and started improving edit and delete actions.

- What will you do today?

Answer: Refine the feature set and prepare the database-related functions.

- What obstacles are impeding your progress?

Answer: A few UI bugs still affected how records were displayed.

Team Member (5): Name: Navneet Sookraz (Developer)

- What did you accomplish yesterday?

Answer: Improved search and filtering behaviour and reviewed the service layer for duplicated logic.

- What will you do today?

Answer: Support database integration and improve the readability of the code.

- What obstacles are impeding your progress?

Answer: Need further testing to confirm search results are consistent.

“Alone we can do so little; together we can do so much.” – Helen Keller